EXPRO National Manual for Projects Management

Volume 8, Chapter 2

Project Information & Communications Technology Plan Template

Document No. EPM-IT0-TP-000001 Rev.004

Document Submittal History:

| Rev.: | Rev Status | Date: | Entity | Prepared by: | Checked by: | Reviewed by: | Approved by: |
| --- | --- | --- | --- | --- | --- | --- | --- |
| xxxx | xxxxxx | dd/mm/yyyy | xxxxx | xxxxxx | xxxxx | xxxxx | xxxxx |
| Signatures: |  |  |  |  |  |  |  |

Table of Contents

1.0	PURPOSE	4

2.0	SCOPE	4

3.0	definitions	5

4.0	REFERENCES	5

5.0	PROJECT requirements and baseline assumptions	5

6.0	Project Information & Communications Technology Plan	6

6.1	Executive Summary	6

6.2	Information Security	6

6.3	Software Applications Portfolio	7

6.4	Data Integration	7

6.5	Subcontractor Interfaces	7

6.6	Collaboration	7

6.7	Support and Training	7

6.8	Data Classification	8

6.9	Construction Site Mobilization	8

6.10	Network Design	8

6.11	Disaster recovery	9

6.12	Project IT Closeout	9

6.13	Project Data Handover	9

6.14	Project Data Archiving	9

6.15	Project IT Risks and Opportunities	9

6.16	Software Applications Portfolio	10

[Note - this document is a template for the Project Information & Communications Technology Plan. It should be used and edited by the Entity Project Management Organizations (EPMOs) for the purposes of applying it to an individual project]

# PURPOSE

The purpose of this plan is to identify and document the Information Systems and Technology requirements for the successful execution of the project.

| Required Fields | Description | Project Data |
| --- | --- | --- |
| Entity Name | e.g. Ministry of Health (MOH) |  |
| Project Number - EXPRO | Project number issued by EXPRO |  |
| Project Name - Arabic | Official project name in Arabic |  |
| Project Name - English | Official project name in English |  |
| Project Number - Entity | Project Number issued by Entity |  |

The Information Technology (IT) items identified and documented in this plan serve as a reference for the project execution.  This plan will be reviewed and updated at a minimum every 6 months to reflect the changes during the project life cycle, assess the risks associated with those changes, and evaluate their impact to the Information & Communications Technology environment.

The objectives of the Project Information & Communications Technology Plan are as follows:

Define the IT requirements and scope on the project

Establish a single point of reference to describe the IT systems and the associated integrated work processes for the project.

Increase awareness of IT solutions available to the project.

Provide a mechanism to determine the most suitable portfolio of software applications for successful execution of the project.

Define the project IT infrastructure.

Establish an environment for continuous planning, execution and training.

# SCOPE

The scope covered by this Project Information & Communications Technology Plan covers all Information Systems and Technology issues and work processes associated with the master plan, design, design review, project management, procurement, construction, start-up and handover of a project, including:

Central Office Execution

Temporary Facilities

IT Infrastructure

Project Applications

IT Support

Construction Site Services such as Site Radio, Public Address, Security System

Camp IT Facilities

Items not in scope:

Document Management is not included in this scope as this will be the subject of a separate project plan

Permanent IT Facilities, Permanent Plant Fiber, or Communications Systems.

# definitions

| Definitions | Description |
| --- | --- |
| 3D | Three Dimensional |
| CAD | Computer-Aided Design |
| CIO | Chief Information Officer |
| CITC | Communications and Information Technology Commission |
| COTS | Commercial-Off-The-Shelf |
| DOR | Description of Requirements |
| Entity Project Management Organization (EPMO) | An Entity Project Management Organization, this is an integrated team that comprises the Entity and its PMC responsible for managing all the Entity’s projects. |
| EPC | Engineering, Procurement and Construction |
| GPS | Global Positioning System |
| ICT | Information Computers and Technology |
| ID | Identity |
| IT | Information Technology |
| Manual Workers | Working at the site without the use of computers |
| MOH | Ministry of Health |
| Non-Manual Workers | Working in offices or at site with computers or mobile devices |
| PO | Purchase Order |
| Project IT | IT Teams working on the project |
| Super User | Subject matter expert who will define how the software will be used, support software implementation, and drive its implementation on the project.Expert who will define how the software will be used and drive its implementation on the project |

# REFERENCES

| Reference | Description |
| --- | --- |
| EPM-KE0-RG-000009 | List of Commonly Used Design and Engineering Software |
| Information Security Policies and Procedures Development Framework for Government Agencies | Communications and Information Technology Commission (CITC) - Acts, Regulatory Documents and Bylaws http://www.citc.gov.sa/en/RulesandSystems/Pages/default.aspx |
| PL-PM-014-E | CITC Guidelines on Disaster Recovery Planning for the Information Computers and Technology (ICT) Industry |

# PROJECT requirements and baseline assumptions

It is important to define the project requirements and baseline assumptions before developing the Project Information & Communications Technology Plan, so the following will be documented after discussion with project stakeholders, so this section will cover:

Project Schedule

Mobilization Schedule

Project Locations

Scope of the Project, e.g. Engineering, Procurement and Construction (EPC)

Stakeholders (Partners / Other agencies / EPMO, etc.) requirements

Sub-Contractors / Design Contractors requirements

ICT Deliverables

Project Staffing by location, both manual & non-manual workers

Regulatory, Country, constraints or applicable regulations

Intellectual Property / Ownership requirements

Turnover requirements either to the operator or to another entity

Operations and Maintenance requirements

Asset Management requirements

# Project Information & Communications Technology Plan

## Executive Summary

This section will be an executive summary and could be used as ICT input for the overall Project Execution plan and will cover:

Milestones / Schedule for key activities

Activities dependent on ICT e.g. setup of new site office

ICT deliverables e.g. implementation of a new system

Office and site locations, along with purpose e.g. Engineering Execution, Construction, Fabrication Yard

Network topology showing how offices and teams will connect

Major applications to be used

Major long lead items needing special attention

Project IT Organization Chart to show all IT staff on project and reporting lines

Description of Requirements (DOR) for IT activities if applicable with partners / subcontractors and functions.

## Information Security

Information security is imperative to the success of projects. This requires a pro-active approach to meet current and future information security threats based on the following components:

Deter - The ability to prevent attackers from penetrating project network as much as possible through multi-layered technologies, user education and strong information security processes

Detect - The ability to ensure we can detect any attacks that manage to break through our deterrent tools

Respond - The ability to rapidly and thoroughly analyze the characteristics and extent of any information security compromise

Remediate - The ability to clean up malware, viruses and update deterrent tools to block any future attacks.

This section will cover:

Information Security Awareness for All Staff

User Account Management

Administrative/Privileged Network Accounts

Network Access and Use Agreement

Project Data Classification

Software License Compliance

Computer Viruses Protection

Data Backup & Restore

Information Security Monitoring and Forensics

Two Factor Authentication / Physical Hardware Tokens

File Share and Application Security

Admin and Service Account Password Management

## Software Applications Portfolio

This section identifies all major software applications and will be agreed by the Entity CIO and aligned with EPM-KE0-RG-000009 - List of Commonly Used Design and Engineering Software.

See Software Applications Portfolio in Section 6.16. This list contains application name, vendor/author, current version, responsible discipline, project Super User (Expert who will define how the software will be used and drive its implementation on the project).

## Data Integration

This section will cover any interfaces or data exchanges, automated or manual between the project applications. These are broken down into 3 levels of diagrams, which each diagram describing another level of details:

Level 1 - Cross Functional diagram showing the main applications across the EPC functions.  For example, how steel data is extracted from the Engineering CAD Model, which is passed to the procurement system for purchase, and then how Construction Track its delivery and installation at the job site.  Detail would show the type of transfer and in what direction the data flows

Level 2 - Detail diagram detailing the application used within a Function or Engineering Discipline. For example, how the 3D Model of a bridges is passed to the stress team for stress calculations

Level 3 - Diagram or table showing the actual Commodity or Attributes being exchanged per application.  For example, the attributes of a transformer being passed from the 3D Model to Procurement system for purchase, so would include tag (Unique ID), Model type, Voltage, Power, Weight, etc.

## Subcontractor Interfaces

This section will cover any interfaces to sub-contractors:

Subcontract IT Clauses covering formats or data requirements

External Data Sources

## Collaboration

Identify any interfaces to external stakeholders for example:

Video Conferences

Shared Applications

eMail

## Support and Training

Identify support and training resources:

How users will get IT support

How users will get training on computers or use of applications and who is responsible

## Data Classification

This section will cover data classification and how it aligns with CITC data classifications. See CITC Information Security Policies and Procedures Development Framework for Government Agencies.

## Construction Site Mobilization

Identify project mobilization requirements / deliverables / team and mobilization schedule:

Names and where they are coming from

Temporary Facilities / Locations

Equipment (Phones, Laptops, Printers, etc.)

Applications Required

File Service (New or Existing)

ICT On-Site Early Mobilization

IT support for project team

Provision equipment

Project / Site office location survey and feedback lead time for connectivity to ensure the optimal office location

Try to reduce number of offices / locations to reduce complexity and cost

Document Office Locations [Global Positioning System (GPS) Coordinates], start date, and number of people

Meet with IT\Communication Vendors / Client / Contractors

Meet with Internet Service Providers for Internet/ phones & mobile internet.

Permit / Regulatory Management

Identify who is responsible for permits e.g. Digging up roads for fiber, or tower erecting

Check entity name on permits matches correct project entity

Check any regulatory restrictions for Phones, Radios, Communication Towers, etc.

Identify long lead items - e.g. Network links / Software / badging system.

Develop IT requirements for the site offices:

Space, e.g. Store Room, Computer Room, Riser, etc.

Cooling / Air Condition

Security

Power

Fire Suppression

Structured Cabling / Fiber

## Network Design

Develop network topology for the construction site with, timescales and bandwidth requirements:

Voice

Mobile Traffic

Data

Contactor Requirements

Offsite Data Backups

## Disaster recovery

Follow PL-PM-014-E - CITC Guidelines on Disaster Recovery Planning for the ICT Industry.

## Project IT Closeout

Develop plan of activities to include:

Project Milestones

Office Decommissioning dates

Application closeout dates (including system transition dates)

Data transfer timings

Application access dates

Contracts and Purchase Orders (POs) closeout dates

Hardware re-deployment or disposal

Software licence management

Disposal or retention of paper records

Lessons learned

## Project Data Handover

This section will cover any transfers of data or systems at the end of the project, for example:

Handover from Sub-Contractors

Native As-Builts

CAD Models

Database transfers

Handover to Government Entities

Native As-Builts

CAD Models

Database transfers

Handover to Operations and Maintenance of the new asset

Asset database

Operations and Maintenance database

CAD management system

## Project Data Archiving

This will align and refer to the entity data archiving procedure.

## Project IT Risks and Opportunities

This section will cover risks and opportunities related to the specific project:

Project IT Risks and how they may be mitigated

Project IT Opportunities, e.g. Development of a new Project Information & Communications Technology tool that could be re-used by other projects.

## Software Applications Portfolio

| Application | Description | Type | Vendor | Functional Owner | Licensing | License Server | Super User | Access Mechanism | Estimated Storage Requirements | Version |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| XXX | Procurement System | COTS | MS | Procurement | Global Agreement | SERV001 | FBLOGS | Web | 1000Gb | 4.1 |
| XXXX | Schedule | COTS | Oracle Primavera | Project Controls | Project Licenses | SERV001 | FBLOGS | Local Installation | 100Gb | P6 |
| XXX | RISK | COTS | MS | Project Controls | Project Licenses | SERV002 | FBLOGS | Web | 100Gb | 1.2 |