## Project Startup Checklist

| PROJECT: | PROJECT NUMBER: |  | DATE: |
| --- | --- | --- | --- |
| HSSE SUPERVISOR: |  | PROJECT MANAGER: |  |

| I. MANAGEMENT TEAM AND HSSE SUPERVISOR ACTIVITIES |  |  |  |  |
| --- | --- | --- | --- | --- |
| ACTION | REFERENCE | RESPONSIBILITY | COMMENTS | STATUS |
| 1. Initial project management team meeting (should include Project Site Manager, Site Superintendent, Contract Administer, etc.) discuss and or address: |  |  |  |  |
| - Scope of project |  |  |  |  |
| - Project expectations and strategies |  |  |  |  |
| - Contractual agreements/specifics |  |  |  |  |
| - HSSE budget |  |  |  |  |
| - HSSE staffing plan |  |  |  |  |
| - Project management roles & responsibilities |  |  |  |  |
| - Sub-contractor qualification/mobilization protocol* |  |  |  |  |
| - Project medical case management/ modified duty (Explain the “One-Stop-Shop” concept) |  |  |  |  |
| - Required reading and sign-off of HSSE Execution Plan by non-manual discipline leads prior to Project mobilization (Roles and Responsibilities) |  |  |  |  |
| - Key Process Metrics Strategy |  |  |  |  |
| - Initial client contact meeting (timing) |  |  |  |  |
| - Main elements of this start-up checklist and implementation timeline schedule. |  |  |  |  |
| 2. Initial client contact meeting |  |  |  |  |
| - Meet with client; establish construction and client HSSE representative contacts |  |  |  |  |
| - Discuss with appropriate client personnel the project team strategies and expectations |  |  |  |  |
| - Discuss with team the projects safety performance measurement/criteria and reporting requirements. |  |  |  |  |
| - Discuss and determine the extent of coverage provided by the client’s facility emergency response team* |  |  |  |  |
| - Request and obtain a copy of client’s contractor requirements, HSSE manual and site specific procedures |  |  |  |  |
| - Discuss responsibilities such as: Permits, handling of waste, client site requirements, etc. |  | Environmental lead & HSSE Area Manager |  |  |
| - Camera Pass Approval |  |  |  |  |

Project Startup Checklist (Continued)

| II. HSSE SUPERVISOR FUNCTIONAL ACTIVITIES |  |  |  |  |
| --- | --- | --- | --- | --- |
| ACTION | REFERENCE | RESPONSIBILITY | COMMENTS | STATUS |
| 1. Conduct a project scope/risk assessment, develop specific plans or procedures addressing: |  |  |  |  |
| - Physical hazards |  |  |  |  |
| - Chemical/process hazards |  |  |  |  |
| - Medical surveillance requirements |  |  |  |  |
| - Construction environmental impact |  |  |  |  |
| - Project Security* |  |  |  |  |
| - Emergency action and response |  |  |  |  |
| - Prepare Construction Environmental Control Plan (CECP) |  |  |  |  |
| - Develop Site inspection for m and strategy |  |  |  |  |
| - Set up waste management area (if required) |  |  |  |  |
| - Modify Appendices to CECP to match Project. |  |  |  |  |
| - Special training requirements |  |  |  |  |
| 2. Set-up of HSSE on-site facilities: |  |  |  |  |
| - Notify Safety Data System (SDS) coordinator of project start-up for monthly reporting requirements |  |  |  |  |
| - Procure office and equipment, (computer and misc. hardware) |  |  |  |  |
| - Procure software, (SDS, SAP, etc.) |  |  |  |  |
| - Determine type and method of record-keeping, training database system and general files retention and procure if necessary (i.e., software programs etc.) |  |  |  |  |
| - Set-up first-aid facility* |  |  |  |  |
| - Make appropriate arrangements for the disposal of biological wastes* |  |  |  |  |
| - Federal/State Labor and OSHA Posting (Coordinate with Labor/Industrial Relations) |  |  |  |  |
| - Determine site division of responsibilities based on client meeting. |  | Environmental lead & HSSE Supervisor |  |  |
| - Define who will be the Construction Environmental Coordinator (CEC). |  | Environmental lead & HSSE Supervisor |  |  |
| - Identify is a compliance matrix should be created. |  | Environmental lead & HSSE Supervisor |  |  |
| - Prepare bid addendum environmental section. |  | Environmental lead & HSSE Supervisor |  |  |
| - Contact safety/medical supplier; begin the procurement of key/priority equipment consumables |  |  |  |  |

Project Startup Checklist (Continued)

| ACTION |  | REFERENCE |  | RESPONSIBILITY | COMMENTS | STATUS |
| --- | --- | --- | --- | --- | --- | --- |
| - Establish acceptable training room and procure audio visual equipment |  |  |  |  |  |  |
| 3. Set-up Medical Management/Workers’ Compensation Program: |  |  |  |  |  |  |
| - Notify local agencies of project start-up; establish contact representative; request start-up packet (if required) |  |  |  |  |  |  |
| - Develop worker’s compensation review strategy. |  |  |  |  |  |  |
| - Schedule kick off meeting with risk management and area manager. Review claims handling procedure. |  |  |  |  |  |  |
| - Interview prospective consulting physicians to establish primary medical provider and panel of specialists. |  |  |  |  |  |  |
| - Provide selected consulting physician with appropriate forms for employee visits. |  |  |  |  |  |  |
| - Establish medical protocols/standing orders with consulting physician; get proper approvals. |  |  |  |  |  |  |
| - Provide consulting physician with craft job descriptions for pre-placement physicals and restrictive work availability (Joint effort with Labor/Industrial Relations Department.) |  |  |  |  |  |  |
| - Discuss drug testing process with Labor/Industrial Relations Departments and select a service provider. (Optimize “One-Stop-Shop” concept) |  |  |  |  |  |  |
| - Coordinate and establish local or area emergency care facilities (hospitals) with consulting physician |  |  |  |  |  |  |
| - Notify and instruct the designated emergency response team of consulting physician and preferred emergency care facilities. |  |  |  |  |  |  |
| - Set-up local emergency transportation services provider* |  |  |  |  |  |  |
| 4. Develop a formal HSSE education/training plan and schedule including the following elements: |  |  |  |  |  |  |
| - Supervisor Orientation |  |  |  |  |  |  |
| - HSSE System Tools (SAP, SDS, Key Process Metrics) |  |  |  |  |  |  |
| - Procedure Orientation |  |  |  |  |  |  |
| - Hazard Recognition |  |  |  |  |  |  |
| - Environmental Compliance Workshops |  |  |  |  |  |  |
| - Execution Plan Training |  |  |  |  |  |  |
| - New Hire/Employee Orientation (including non-manual staff) |  |  |  |  |  |  |

Project Startup Checklist Sample (continued)

| ACTION | REFERENCE | RESPONSIBILITY | COMMENTS | STATUS |
| --- | --- | --- | --- | --- |
| - Insure Environmental awareness is covered in new hire orientation |  | Environmental lead &HSSE Site Supervisor |  |  |
| - Coordinate environmental awareness training for staff. |  | Environmental lead &HSSE Site Supervisor |  |  |
| - Safety Leadership Workshop I and II |  |  |  |  |
| - JHA Orientation (STARRT) |  |  |  |  |
| - Back Injury Prevention Program |  |  |  |  |
| - 30-Hour OSHA Supervisor Training (optional) |  |  |  |  |
| - Competent person (excavation, scaffolding, etc.) |  |  |  |  |
| - Other specialty training as determined by hazard assessments (i.e. hazardous chemicals, etc.) |  |  |  |  |
| - Estimate job hours for HSSE training based on projected manpower levels. |  |  |  |  |
| 5. Miscellaneous: |  |  |  |  |
| - Work out details of random drug testing activities with Labor/Industrial Relations Departments (i.e. on site collection process, point-of-contact for results, employee notification process, etc.) - Note: Site Manager to be involved in above activities |  |  |  |  |
| - Set-up local safety council; get procurement to issue blanket purchase order for those activities* |  |  |  |  |
| - Order required training material; handouts/ videos/ employee safe practices manuals, etc. |  |  |  |  |
| - Order STARRT cards |  |  |  |  |
| - Develop a craft incentive program or a project celebration plan with site manager concurrence. |  |  |  |  |
| - Flowchart key management processes (hire-in/orientation, medical management, accident/near miss, etc.). Incorporate into project HSSE execution plan. |  |  |  |  |
| 6. Begin development of Project HSSE Execution Plan; provide detailed instructions and/or flowcharts for all applicable processes. Note: The execution plan development process may start at an earlier time however, many of the preceding activities will need to be developed before they can be put to paper. |  |  |  |  |

Project Startup Checklist (Continued)

| ACTION | REFERENCE | RESPONSIBILITY | COMMENTS | STATUS |
| --- | --- | --- | --- | --- |

NOTE:

Copies of the active checklist should be given to all Project Management team members during the updating or status phases or until a draft execution plan has been developed and disseminated to the same.  Upon completion of this checklist, a copy should be placed in the permanent Project files on site.