- Note: Not applicable if the entity under Government Procurement Law and Regulations. Entity shall use MOF Prequalification template.

- FORM A - SCHEDULE OF PRICES

The Tenderer shall submit its Tender Price using the Schedule of Prices / Bill of Quantities below. All Pay Items are to be priced and failure to price each and every item within the following tables may result in the rejection of the proposal or adjustments by the Entity in the evaluation of the Tender Price.

The Unit Rates contained have been measured in accordance with Form B Method of Measurement.

The Unit Rates will be used for the valuation of Changes and Variations where scope of such Variation or Change matches the description of the Unit Rates and adjustment to the Unit Rates will be accepted provided the quantity variance is within the thresholds stated in Financial Terms.

| Pay Item | Description | Quantity | Unit | Unit Rate | Total SAR |
| --- | --- | --- | --- | --- | --- |

FORM B - METHOD OF MEASUREMENT

The Unit Rates contained in Form A “Schedule of Prices / Bill of Quantities” have been measured generally in accordance with the principles contained in [INSERT STANDARD METHOD OF MEASUREMENT].

The above referenced Method of Measurement is available via [Entity Website or enclosed in this Invitation to Tender (ITT)]

Any questions or clarifications related to the interpretation of the Method of Measurement shall be submitted to the Entity during the Tender Period for clarification.

FORM C - UNIT RATES FOR CHANGES

The Tenderer shall submit its Unit Prices for purposes of pricing of Day works or Time Related Changes in accordance with Financial Terms.

The rates shall include for all overheads, burden, tool allowances, travel, accommodations, meals, insurances under law and medical coverage, pensions, and other employment costs including payroll and off project charges but exclude profit and margins.

Craft & Labor Rates

The below table provides a template for the Tender to input the total labor rate for each relevant employment classification is configured.

NOTE THE BELOW ARE INDICATIVE AS AN EXAMPLE AND SHOULD BE TAILORED TO REFLECT THE SCOPE OF WORKS

| No. | Labor Category | Labor Classification | Hourly Rate |
| --- | --- | --- | --- |
| 1 | Carpentry | Carpenter |  |
| 2 | Carpentry | Leading Hand / Foreman |  |
| 3 | Electrical | Laborer |  |
| 4 | Electrical | Qualified Electrician |  |
| 5 | Electrical | Electrical Foreman |  |
| 6 | Concrete | Laborer |  |
| 7 | Concrete | Rebar Placer |  |
| 8 | Concrete | Concrete Finisher |  |
| 9 | Concrete | Leading Hand / Foreman |  |
| 10 | Operators | Tower Crane Operator |  |
| 11 | Operators | Mobile Crane Operator |  |
| 12 | Operators | Banksman |  |
| etc |  |  |  |

Design Rates

The below table provides a template for the Tender to input the total labor rate for each relevant employment classification is configured.

The Tenderer shall state the Home Office where the resource is intended to perform the majority of the Services and this rate will apply to the individual (irrespective of whether the Tenderer decides to change the Home Office Location). The rate for Services at the Jobsite shall include for any additional travel costs associated with the role being performed at the Jobsite including, PPE (Safety Clothing) and like necessary to perform the Services.

NOTE THE BELOW ARE INDICATIVE AS AN EXAMPLE AND SHOULD BE TAILORED TO REFLECT THE SCOPE OF WORKS

| No. | Design Category | Home Office Location | Home Office Hourly Rate | Hourly Rate for Services at Jobsite |
| --- | --- | --- | --- | --- |
| 1 | Design Manager |  |  |  |
| 2 | Lead Electrical Engineer |  |  |  |
| 3 | Electrical Engineer |  |  |  |
| 4 | Lead Mechanical Engineer |  |  |  |
| 5 | Mechanical Engineer |  |  |  |
| 6 | Lead Civil Engineer |  |  |  |
| 7 | Civil Engineer |  |  |  |
| 8 | Lead Architectural Engineer |  |  |  |
| 9 | Architect |  |  |  |
| 10 | CAD operator / Draftsman |  |  |  |
| 11 | BIM Technician |  |  |  |
| 12 | BIM Manager |  |  |  |
| 13 | Technical Writer (Specifications) |  |  |  |
| 14 | Geotechnical Engineer |  |  |  |
| etc |  |  |  |  |

Plant and Equipment Rates

Tenderer shall list the relevant rates in FORM E “Construction Plant and Equipment List” and these rates will be applicable for time charges and Day works.

FORM D - DESIGN EXECUTION PLAN

Tenderer Please provide details below of proposed methodology for the development of the detailed design as required under the ITT Documents including narrative of not to exceed four (4) pages of A4 (in addition to completing the table below) to demonstrate it has adequately planned for and taken consideration of the design obligations and the coordination with the various designers identifying those elements to be subcontracted to designers or performed by the Tenderer

Column Completion Notes:

- Location: 	State Office Location (City, Country) and if more than one office state number (e.g. London, UK (2 Offices))

- Provider:	State if design services provided by either

        - “In-house” (full time employees)

        - “Subsidiary” Company Subsidiary of the Company (e.g. Subsidiary [XYZ Limited])

        - “2nd Party” existing subcontract or agreement with a 2nd party designer and state that company name (e.g. “2nd Party [XYZ Limited]

- Scope:	State the main discipline of design works performed (i.e. Architectural, Structural, Mechanical, Electrical, Fire etc.)

- Previous Experience:	If design is to be done by a subcontracted Design Company, Tenderer shall state the previous projects and years of experience working with the Designer.

| Item No. | Location of Design Office | Provider | Scope | Previous Experience with Tenderer |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |
| 7 |  |  |  |  |
| 8 |  |  |  |  |
| 9 |  |  |  |  |
| 10 |  |  |  |  |
| 11 |  |  |  |  |

.

The Designers listed above shall present their Individual Experience relevant to the design scope being performed in response to Form F and Form F-1 of this ITT.

FORM E - CONSTRUCTION PLANT AND EQUIPMENT LIST

Tenderer shall provide the following Construction Plant and Equipment to be used on the Jobsite.

| Equipment Type | Current Location | Owned | Mobilization Date | Mob Cost | De-mob Cost | MRR Rate |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | SAR / wk |
| [list each individual item of plant/equipment] |  |  |  |  |  |  |

NOTES:

Equipment Type:	Provide description, capacity, make, model and year of manufacture.

Current Location:	State City where equipment is currently located

Owner:  Enter (a) for Tenderer owned and available equipment, (b) for equipment to be hired, or (c) for equipment to be purchased.

Mobilization Date:	Enter dates equipment is to be mobilized.

Mobilization Cost:	Enter Cost to Mobilize (Lump Sum included within the Tendered Price)

Demobilization Cost:  Enter Cost to Demobilize (Lump Sum included within the Tendered Price)

MRR Rate: Enter the all in weekly cost for the equipment whilst on jobsite including operator and consumables.

Tenderer shall, in relation to the above-mentioned plant and equipment provide the tabulation of such equipment by type planned for deployment and use on the Project using the table below:

|  | MONTH (After Award) |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Equipment Type | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| [Tender to list Plant Type] |  |  |  |  |  |  |  |  |  |  |  |  |
| Example: |  |  |  |  |  |  |  |  |  |  |  |  |
| Excavator D8 | 1 | 4 | 4 | 4 | 2 | 1 |  |  |  |  |  |  |
| Grader |  | 1 | 1 | 1 | 1 | 1 | 1 |  |  |  |  |  |
| 50t Mobile Crane |  |  |  | 1 | 1 | 1 | 1 | 1 |  |  |  |  |
| Truck (State Type) |  | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 4 | 3 | 2 |  |
| Water Truck |  | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |  |  |
| Total Equipment Fleet | 1 | 12 | 12 | 13 | 11 | 10 | 9 | 8 | 5 | 4 | 2 |  |

FORM F - SUBCONTRACTORS AND SUPPLY CHAIN

Tenderer shall provide its responses to the below questions relative to the selection and nomination of key Subcontractors or Suppliers whose planned scope of works on the subject Project exceed SAR [INSERT THRESHOLD VALUE]. For each listed or named Subcontractor or Supplier, the Tenderer shall also complete and submit FORM F-1 to demonstrate to the satisfaction of the Entity that the Subcontractor or Supplier has the relevant financial, technical capabilities and experience to perform the Works or Services to be subcontracted. The answers to the following questions shall not exceed four (4) pages of A4 paper.

| QUESTION TO TENDERER | TENDERER RESPONSE |
| --- | --- |
| - Tenderer to explain its process and procedure for the identification, prequalification, evaluation and selection of Subcontractors and/or Suppliers: |  |
| - Tenderer to explain how it manages its Subcontractors and Suppliers during execution of the Works to maintain schedule and quality of the Works being performed by the Subcontractor and/or Supplier |  |
| - Tenderer to explain its process and procedure for the quality inspections, assurance, delivery, storage and distribution of materials and equipment by Subcontractors and/or Suppliers for the Project |  |
| - Tenderer to identify which of the proposed Subcontractors or Suppliers are performing elements of the Works on the Critical Path for the Project, what risks it has identified and what mitigation measures it has planned to maintain certainty on completion of the Works |  |
| - Tenderer to explain how they ensure Subcontractors and/or Suppliers are contracted on terms and conditions aligned with this ITT and the management of such obligations for works performed by the Subcontractor or Supplier |  |

The Tenderer may respond using the table format above or its own formatting provided the answers to all questions are provided and remain within the page limits specified.

Tenderer shall list in the table below the proposed Subcontractors or Suppliers identified who will furnish major components, equipment, materials, and/or perform elements of the Works – the completion of the table and submission is in addition to the four (4) page limit:

| No. | Information Required | Tenderers Response |
| --- | --- | --- |
| 1 | Subcontractor / Supplier Name |  |
|  | Scope of Works or Supply |  |
|  | Value of Subcontract / Supply Agreement |  |
|  | Terms of Subcontract or Supply Agreement |  |
|  | Planned Award of Subcontract / Supply Agreement |  |
|  | Planned Completion of Subcontract / Supply Agreement |  |
| 2 | Subcontractor / Supplier Name |  |
|  | Scope of Works or Supply Agreement |  |
|  | Value of Subcontract / Supply Agreement |  |
|  | Terms of Subcontract or Supply Agreement |  |
|  | Planned Award of Subcontract / Supply Agreement |  |
|  | Planned Completion of Subcontract / Supply Agreement |  |
| 3 | Subcontractor / Supplier Name |  |
|  | Scope of Works or Supply |  |
|  | Value of Subcontract / Supply Agreement |  |
|  | Terms of Subcontract or Supply Agreement |  |
|  | Planned Award of Subcontract / Supply Agreement |  |
|  | Planned Completion of Subcontract / Supply Agreement |  |
| 4 | Subcontractor / Supplier Name |  |
|  | Scope of Works or Supply |  |
|  | Value of Subcontract / Supply Agreement |  |
|  | Terms of Subcontract or Supply Agreement |  |
|  | Planned Award of Subcontract / Supply Agreement |  |

|  | Planned Completion of Subcontract / Supply Agreement |  |
| --- | --- | --- |
| 5…. | TENDERER TO ADD OTHERS AS NECESSARY |  |

NOTES:	Terms of Subcontract / Supply:	Enter Cost Reimbursable, Lump Sum, Unit Price, etc.

For each of the above listed Subcontractors or Suppliers, Tenderer shall complete Form F-1.

FORM F-1 LOWER-TIER EXPERIENCE STATEMENT

This Form F-1 statement of experience qualifications is submitted for the each of the listed Subcontractors or Vendors identified in Form F of the Tenderer, with an anticipated subcontract or supply agreement valued in excess of SAR [INSERT THRESHOLD VALUE]:

| Company Name: |  |  |
| --- | --- | --- |
| Address: |  |  |
| Contact Person: |  |  |
| Phone Number: |  |  |
| Email Address: |  |  |
| Commercial Registration No: |  |  |
| Classification Class: |  |  |
| Annual Turnover | Financial Year Ending 2016 | SAR |
|  | Financial Year Ending 2015 | SAR |
|  | Financial Year Ending 2014 | SAR |
| Total Number of Permanent Employees: | Non Manual / Management |  |
|  | Manual / Trades |  |
| Number of Saudi National Employees: | [STATE No. and % OF WORKFORCE] |  |
| Scope of Works that account for 70% of Subcontractors / Suppliers Turnover | Provide list of the main works performed that account for 70% of the Subcontractor / Supplier Turnover |  |
| What was the basis of the selection of the Subcontractor or Supplier by the Tenderer: | Provide description (prequalification, competitive tender, past experience) |  |
| Does the Subcontractor / Supplier have a Health and Safety Policy: | If yes, please explain and provide reference to manner and frequency audits are performed on the compliance with such Policy on the Projects |  |
| Does the Subcontractor / Supplier have an accredited Quality Management / Quality Control System: | If yes, please explain and provide reference to manner and frequency audits are performed on the compliance with such Policy on the Projects |  |

| Does the Subcontractor or Vendor manufacture products or materials in KSA or import: | Provide description of the types of materials manufactured by the Vendor or Subcontractor in KSA or if imported identify the source of the imported materials. |  |
| --- | --- | --- |
| How many projects has the Tenderer engaged the named Subcontractor or Supplier in last five (5) years: |  |  |
| Number of years Subcontractor or Supplier has been providing services, works or supplies of similar scope to ITT: |  |  |
| List here last five years or relevant project experience of similar scope and complexity | Project Name | [INSERT NAME] |
|  | Subcontract / Supply Value | SAR [INSERT VALUE] |
|  | Award Date | [INSERT AWARD DATE] |
|  | Completion Date | [INSERT COMPLETION DATE] |
|  | Owner or Main Contractor | [INSERT NAME OF COMPANY, CONTACT PERSON AND PHONE NUMBER] |
|  | Project Name | [INSERT NAME] |
|  | Subcontract / Supply Value | SAR [INSERT VALUE] |
|  | Award Date | [INSERT AWARD DATE] |
|  | Completion Date | [INSERT COMPLETION DATE] |
|  | Owner or Main Contractor | [INSERT NAME OF COMPANY, CONTACT PERSON AND PHONE NUMBER] |
|  | Project Name | [INSERT NAME] |
|  | Subcontract / Supply Value | SAR [INSERT VALUE] |
|  | Award Date | [INSERT AWARD DATE] |
|  | Completion Date | [INSERT COMPLETION DATE] |

|  | Owner or Main Contractor | [INSERT NAME OF COMPANY, CONTACT PERSON AND PHONE NUMBER] |
| --- | --- | --- |
|  | Project Name | [INSERT NAME] |
|  | Subcontract / Supply Value | SAR [INSERT VALUE] |
|  | Award Date | [INSERT AWARD DATE] |
|  | Completion Date | [INSERT COMPLETION DATE] |
|  | Owner or Main Contractor | [INSERT NAME OF COMPANY, CONTACT PERSON AND PHONE NUMBER] |
|  | Project Name | [INSERT NAME] |
|  | Subcontract / Supply Value | SAR [INSERT VALUE] |
|  | Award Date | [INSERT AWARD DATE] |
|  | Completion Date | [INSERT COMPLETION DATE] |
|  | Owner or Main Contractor | [INSERT NAME OF COMPANY, CONTACT PERSON AND PHONE NUMBER] |
| Has the Subcontractor or Supplier been boycotted by any Government Entity in last ten years |  |  |

NOTES:

This form is for tender evaluation and will not be part of the contract. The Entity may elect to contact selected references above to verify data provided by the Subcontractor or Supplier prior to accepting such Subcontractor or Supplier for the Project

FORM G - CONTRACT SCHEDULE

Tenderer shall submit a Preliminary Contract Schedule in the format specified in the Detailed Conditions titled "CONTRACT SCHEDULE," addressing as a minimum, the Contract Milestone dates listed in the Special Condition titled "COMMENCEMENT, PROGRESS AND COMPLETION OF THE WORK". The Preliminary Schedule shall clearly demonstrate the critical activities for delivery of the Works and illustrate the Tenderer’s understanding and ability to sequence and the Works to meet the Contract Milestones.

Tenderer shall identify at least three major problem areas that may affect successful contract completion and Tenderer's proposed resolution of each problem should it occur. Tenderer’s response shall not exceed 3 pages of A4, showing the risk, mitigation plans and contingency planning allowances within the schedule to manage the risks on delivery of the Works.

Based on the successful Tenderer's Preliminary Contract Schedule and Entity’s requirements, an agreed schedule shall be developed after award, in accordance with the Special Condition titled "CONTRACT SCHEDULE".

NOTES:

This form is for tender evaluation purposes and will not be a part of the contract. However, the Entity may, if the Preliminary Schedule is compliant with the ITT Documents requirements, incorporate the Preliminary Schedule into the Contract as the baseline Schedule for execution of the Works.

FORM J - SAUDIZATION PLAN

FOR USE WHEN TENDERING WORKS TO INTERNATIONAL COMPANIES

Tenderer shall submit its Policies and Procedures relative to the hiring and development of Saudi Nationals and its implementation of such Policies and Procedures for the performance of the Works under this ITT Document and submit as part of its Tender its specific plan for implementation of its Saudization Plan.

The plan shall identify;

- The target roles for Saudi Nationals, those that are to be filled by existing Saudi National Employees or those that the Tenderer plans to identify for the hiring of Saudi Nationals.

- The use of Saudi Manufactured Products and Commodities using the table below:

| Goods | Manufacturer | Manufacturing Location | Approximate Value (SAR) |
| --- | --- | --- | --- |

- The use of Saudi Arabian Airlines for passenger and freight movements in and out of Kingdom of Saudi Arabia and stating the approximate spend envisaged for the Contract

- The use of Saudi Flagships for the marine transportation and handling of goods in and out of Kingdom of Saudi Arabia and stating approximate spend envisaged for the Contract

NOTES:

This form is for tender evaluation purposes and will not be a part of the contract. However, the Entity may, if the Preliminary Schedule is compliant with the ITT Documents requirements, incorporate the Preliminary Schedule into the Contract as the baseline Schedule for execution of the Works.

FORM K - PROJECT ORGANIZATION AND WORK PLAN

Part 1: Project Organization

Tenderer shall attach an organization chart showing key personnel, including numbers, titles and categories of home office and field personnel.  Tenderer shall also provide a written description of the organization, defining lines of authority/responsibility/communication and the overall working of the organization with particular emphasis on Home Office/Site interfaces and the procedures for monitoring and controlling the Works. Response to not exceed four (4) pages of A4 (A3 may be used for the Organization Chart)

Part 2: Work Plan

Tenderer shall attach a narrative, not to exceed four (4) pages (A4), describing its plan for conducting the Work under this contract.  This plan should be developed in conjunction with the preliminary schedule, organization chart, resumes, personnel tabulation, equipment list and proposed suppliers/subcontractors to knit this information together and explain the management and flow of work to contract conclusion.

The Plan shall include but not be limited to the following activities:

SAMPLE ONLY

- Compliance with Company Procedures;

- Detailed Design / Engineering

- Procurement of materials;

- Manufacture of materials;

- Mobilization to Site including:

  - Plant and equipment;

  - Materials (including customs clearance);

  - Labor (including completion of the Employment Management Procedure);

- Site establishment (e.g. site offices, workshop, storage and the like);

- Access to work sites;

- Execution of the construction work;

Tenderer shall, in addition to the above narrative provide a specific Mobilization Plan that shall identify the resources (plant, labor and facilities) to be mobilized for performance of the Work together with a specific schedule describing the mobilization activities. This should include:

- Mobilization of Key Personnel, including visas and permits

- Mobilization of Equipment including FRCS compliance

- Set-up of Temporary Offices and Accommodation for initial period up to 3 months

- Establishment of Accommodation and Offices for period beyond 3 months

- Initial Procurement activities

NOTES:

This form is for Tender Evaluation purposes and not intended to be a part of the Contract. However, the Entity may elect to incorporate it into the Contract if during tender clarification/negotiation meetings, the Plan is finalized and agreed to as the baseline for execution of the Works.

FORM L - SAFETY PROGRAM

Tenderer shall complete and submit the Safety and Health (S&H) Questionnaire (Form L-1) attached to this Form L.

Tenderer shall also submit the following Safety and Health data with the S&H Questionnaire for evaluation:

- Safety Program:  A copy of Tenderer’s written Safety Program if the response to Item 8 of the attached S&H Questionnaire is affirmative.

- Safety and Environmental Program Accreditation: A copy of Tenderers 2nd Party safety and environmental accreditation.

- New Hire Orientation Program:  A copy of your written New Hire Orientation Program if the response to Item 9 of the attached S&H Questionnaire is affirmative.

- Newly Hired or Promoted Foreman Program:  A copy of your written Newly Hired or Promoted Foreman Orientation Program if the response to Item 10 of the attached S&H Questionnaire is affirmative.

- Risk Assessment:  Complete a Risk Assessment for the Work to be performed under this contract.  The Risk Assessment should address all tasks associated with the work and contain controls required to reduce the risk to as low as reasonably practicable (ALARP).

NOTES:

This form is for tender evaluation purposes and not intended to be a part of the contract.  Final program will be approved as submitted under the contract requirements.

FORM L-1 SAFETY AND HEALTH QUESTIONNAIRE

| 1. SAFETY PERFORMANCE |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1.1.a Provide a brief description of each fatality your firm has incurred in the three most recent years (add pages if required): |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Year 201[ ] |  | Year 201[ ] |  |  |  |  |  | Year 201[ ] |  |  |  |  |  |
| 1.1.b Provide a brief description of each fatality by any sub-tier subcontractor working under your direction has incurred in the three most recent years (add pages if required): |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Year 201[ ] |  | Year 201[ ] |  |  |  |  |  | Year 201[ ] |  |  |  |  |  |
| 1.2.a Provide the following information on your firm for the three most recent years: |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | 201[ ] |  |  |  | 201[ ] |  |  |  | 201[ ] |  |  |
| a. Number of lost workday cases. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b. Number of restricted workday cases. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| c. Number of cases with medical attention only. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| d. Number of fatalities. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| e. Number of hours worked. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.2.b Provide the following information on any sub-tier subcontractor working under your direction for the three most recent years: |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | 201[ ] |  |  |  | 201[ ] |  |  |  | 201[ ] |  |  |
| a. Number of lost workday cases. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b. Number of restricted workday cases. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| c. Number of cases with medical attention only. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| d. Number of fatalities. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| e. Number of hours worked. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. Are accident reports and report summaries sent to the following and how often? |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | No | Yes |  |  |  |  | Monthly | Quarterly |  | Annually |  |
| a. Project Superintendent/Site Manager. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b. Vice President/Manager of Construction |  |  |  |  |  |  |  |  |  |  |  |  |  |
| c. Safety Director |  |  |  |  |  |  |  |  |  |  |  |  |  |
| d. President of Firm |  |  |  |  |  |  |  |  |  |  |  |  |  |

Commercial & Pricing	Package Title: XXXXXXXX

Form L-1 – Safety & Health Questionnaire	Invitation to Tender No. XXXXX-XXXX-XXXXXX

Rev. 000 – Effective Date:  	Page 30 of 57

| 3. Do you hold site safety meetings for field employees both Manual and Non-Manual? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Yes |  |  | No |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| How Often? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Weekly |  |  | Bi-Weekly |  | Monthly |  |  |  | Less Often, As needed |  |  |  |  |  |  |  |  |
| 4. Do you conduct project safety inspections? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Yes |  |  | No |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| If yes, who conducts this inspection? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TITLE |  |  |  |  |  |  |  |  |  |  |  | HOW OFTEN? |  |  |  |  |  |
| 5. How are accident records and accident summaries kept? How often are they reported? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | No | Yes |  | Monthly |  |  | Annually |  |
| a. Accidents totaled for the entire company |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b. Accidents totaled by project |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| (1) Subtotaled by superintendent |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| (2) Subtotaled by foreman |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. How are costs of individual accidents kept? How often are they reported? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | No | Yes |  | Monthly |  |  | Annually |  |
| a. Costs totaled for the entire company |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b. Costs totaled by project |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| (1) Subtotaled by superintendent |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| (2) Subtotaled by foreman |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. List key Safety and Health personnel planned for this project. Please list name and expected position. When a project has not been specified, list key company personnel. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | NAME |  |  | POSITION |  |  |  | PROPOSED / CURRENT PROJECT |  |  |  |  |  |  |  |  |  |

| 8. Do you have a written safety & health program? |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Yes |  | No |  |  |  |  |  |  |  |  |  |
| If yes, submit a copy for evaluation. |  |  |  |  |  |  |  |  |  |  |  |
| 9. Do you have an orientation program for new hires? |  |  |  |  |  |  |  |  |  |  |  |
| Yes |  | No |  |  |  |  |  |  |  |  |  |
| If yes, submit a copy for evaluation. Does it include instruction on the following? |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Yes |  | No |  |  |  | Yes | No |
| a. Head protection |  |  |  |  |  |  | i. Fire protection |  |  |  |  |
| b. Eye protection |  |  |  |  |  |  | j. First aid facilities |  |  |  |  |
| c. Hearing protection |  |  |  |  |  |  | k. Emergency procedures |  |  |  |  |
| d. Respiratory protection |  |  |  |  |  |  | l. Toxic substances |  |  |  |  |
| e. Safety belts and lifeline |  |  |  |  |  |  | m. Trenching and excavation |  |  |  |  |
| f. Scaffolding |  |  |  |  |  |  | n. Signs, barricades, flagging |  |  |  |  |
| g. Perimeter guarding |  |  |  |  |  |  | o. Electrical safety |  |  |  |  |
| h. Housekeeping |  |  |  |  |  |  | p. Rigging and crane safety |  |  |  |  |
|  |  |  |  |  |  |  | q. Road Safety (Driving) |  |  |  |  |
| 10. Do you have a program for newly hired or promoted foremen? |  |  |  |  |  |  |  |  |  |  |  |
| Yes |  | No |  |  |  |  |  |  |  |  |  |
| If yes, submit a copy for evaluation. Does it include the following? |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Yes |  | No |  |  |  | Yes | No |
| a. Safe work practices |  |  |  |  |  |  | e. First aid procedures |  |  |  |  |
| b. Safety supervision |  |  |  |  |  |  | f. Accident investigation |  |  |  |  |
| c. Toolbox meetings |  |  |  |  |  |  | g. Fire protection and prevention |  |  |  |  |
| d. Emergency procedures |  |  |  |  |  |  | h. New worker orientation |  |  |  |  |
| 11. Do you hold craft “toolbox” safety meetings? |  |  |  |  |  |  |  |  |  |  |  |
| Yes |  | No |  |  |  |  |  |  |  |  |  |
| How Often? |  |  |  |  |  |  |  |  |  |  |  |
| Weekly |  | Bi-Weekly |  |  | Monthly |  |  | Less Often, As needed |  |  |  |
| 12. Do you have a written Hazard Communication program? |  |  |  |  |  |  |  |  |  |  |  |
| Yes |  | No |  |  |  |  |  |  |  |  |  |
| If yes, how is it implemented on each project? |  |  |  |  |  |  |  |  |  |  |  |

| 13. Do you have/require Material Safety Data Sheets (M.S.D.S.) for material/chemicals/equipment? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Yes |  |  | No |  |  |  |  |  |  |  |  |  |  |  |
| If yes, explain field procedure for informing craft workers about potential hazards: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 14. List three (3) client references that could verify the quality and management commitment of your safety program. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Name |  |  |  |  |  | Address |  |  |  | Phone No. |  |  |  |
| a. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| c. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

FORM M - RESUMES OF KEY PERSONNEL

Tenderer shall provide a resume for each key person to be assigned to the contract for each position listed in the following table that meets or exceeds the requirements specified therein.

Each Resume shall be provided corresponding to the named individuals for the Key Positions listed and each Resume shall not exceed two (2) pages of A4 size paper highlighting relevant experience on similar projects.

| CV No. | Position | Years relevant Experience | Degree Qualification Required | Proposed Individual | Employee / Subcontractor |
| --- | --- | --- | --- | --- | --- |
| 1 | Project Manager | 15 | Yes |  |  |
| 2 | Construction Manager | 15 | Yes |  |  |
| 3 | Design Manager | 15 | Yes |  |  |
| 4 | Quantity Surveyor | 10 | Yes |  |  |
| 5 | Health, Security, Safety, & Environmental Manager | 15 | Yes |  |  |
| 6 | Quality Manager | 10 | Yes |  |  |
| 7 | Planner | 10 | Yes |  |  |

Each Resume submitted shall clearly identify the following information:

| a. | Name: | Full Name |
| --- | --- | --- |
| b. | Employer: | Name of current Employer |
| c. | Nationality / Residence: | Nationality of Birth and Current Residence Permit Validity |
| d. | Education / Qualifications: | Provide Qualification, Year of Obtaining, Issuing Entity |
| e. | Professional Memberships: | List any professional or chartership memberships |
| f. | Current Position: | Provide current role and time in position |
| g. | Relevant Experience: | ½ Page overview of the named Individuals prior experience as relevant to this ITT Document that demonstrates suitability and skills to perform the role required. |
| h. | Employment History: | List of previous employers, country of work, durations and roles (maximum 1 page A4) |

FORM N - QUALITY PROGRAM

Tenderer shall provide a summary description of the Quality Assurance/Quality Control (QA/QC) Program to be implemented in performance of the Work.  This summary shall include information on the organization of the program, including the following and be limited to four (4) pages of A4:

- Entity and responsibility of all involved personnel in the QA/QC Process.

- QA/QC Manager/Engineers reporting to the Project Manager

- Administrative policies and procedures to be used in carrying out the program to demonstrate how all work activities performed by the tenderer will conform to the applicable quality and contract requirements.

- Details of any QA/QC audit and approval by any other major client, contractor or independent body in the last four years.

- Non Conformance Process including client notification

- Typical Inspection and Test Plan including client notification period

- ISO 9001 certificate and its Scope of application (or Third Party certifications applicable)

Preparer Note: Delete above items that are not applicable or those documents already obtained during prequalification and assessed as part of the prequalification evaluation (i.e. don’t ask for same thing twice.)

NOTES:

This form is for bid evaluation purposes and will not be a part of the contract.  Final program will be approved as submitted under the contract requirements.

FORM O - TECHNICAL DATA

Tenderer shall submit the following technical data with its Tender to demonstrate its understanding of the design requirements and interpretation of the Works necessary to provide assurance to the Entity of the understanding of the design and build nature of the Works and the level of finishes and specifications required:

SAMPLE ONLY

1.	Finishes Schedule and Finishes Board (covering, flooring, ceilings, decoration, skirting, joinery) and digital rendering of interiors proposed to be the basis of the Works

2.	Schedule of Mechanical Air-conditioning / Ventilation Plant, Equipment and Fittings including product data sheets on performance of nominated system equipment for the office layouts and proposed system operating conditions (temperature, humidity etc.)

3.	Schedule of Light Fittings, Electrical Outlets, Data Outlets, Switches

4. 	Proposed Security and Access Control Systems (including card access readers, CCTV, finger print and facial recognition)

5.	Computer Server Room Control Systems (Fire Suppression, Air-conditioning etc.)

6.	Proposed Drawing Submittal Matrix, listing the drawings to be produced for the detailed design covering floor plans, ceiling plans, coordinated services and reflected ceiling integrated plans, partition details, joinery and like that form the basis of the Tender in compliance with the ITT Documents and the schedule for the timeline for preparation and submission to the Owner for approvals if successful with the Tender.

7.	Schedule of Spare Parts included in the Tender Submission and Price

FORM Q - MISCELLANEOUS REQUIREMENTS

Tenderer shall provide with its Tender sufficient information necessary for the evaluation of miscellaneous elements associated with the execution of the Contract as requested below:

SAMPLE ONLY

1.	Tenderer lists its space requests for the facilities it proposes to furnish.  Space requirements and their location, when applicable, are subject to Entity’s approval.

2.	Computer & Systems Plan

Computer usage plan which, as a minimum, shall contain the following:

- A list of all programs and data bases which will be utilized for the Work, identifying which programs will be used for each activity/function necessary to manage the Contract

b.	A brief description and listing of the computer hardware available in each location where the Work will be performed.

3.	Management Agreement

If the Tenderer is a joint venture, consortium, association or partnership, a copy of the group management agreement shall be provided.

NOTES:

This form is for Tender evaluation purposes and will not be part of the contract.  Pertinent information will be written into the appropriate Contract Documents.

FORM R - WORKERS WELFARE

Tenderer shall provide its Worker Welfare Plan for direct labor, supervision and subcontractors to be employed in relation to the Works clearly addressing the standards of Worker Welfare by responding to the following questions:

Tenderer may expand relevant sections below as necessary to demonstrate to the Entity the considerations made in relation to the welfare of its workers.

| QUESTION | COMPANY Response |  |
| --- | --- | --- |
| provide address and size of non-manual workers camp accommodations available |  |  |
| provide approximate manning levels per room by grade of manual worker | Junior Workers |  |
|  | Senior Workers |  |
| describe recreational facilities available in the camps |  |  |
| provide specifications and standards of workers transportation services |  |  |
| describe any other facilities available in the camps for workers |  |  |
| provide standard working hours for workers |  |  |
| provide list of standard personnel protection clothing and like for workers |  |  |
| identify any other conditions or like that are provided to workers living in the camps that demonstrates a level of consideration of workers welfare (i.e. medical services) |  |  |
| Describe how different nationalities requirements are accommodated in regards to catering, and accommodations |  |  |

This form may be incorporated into the contract.

FORM S - TENDERING COMPANY INFORMATION

Tenderer shall complete the below table providing overview of the Tendering Entity’s Company Profile for evaluation purposes.

| Information Requested | TENDERER Response |  |  |
| --- | --- | --- | --- |
| Full Name of Company: |  |  |  |
| Registered Office Address: |  |  |  |
| DATE OF REGISTRATION: |  |  |  |
| KSA registration no. |  |  |  |
| KSA CLASSIFICATION CLASS: |  |  |  |
| STATE MIN VALUE FOR BIDDING: |  |  |  |
| STATE MAX VALUE FOR BIDDING: |  |  |  |
| international registration No. |  |  |  |
| PUBLIC / PRIVATE COMPANY |  |  |  |
| Nominated Representative | Name: |  |  |
|  | Phone: |  |  |
|  | Email: |  |  |
| COMPANY STRUCTURE (confirm Structure) | Corporation: | YES NO |  |
|  | Subsidiary | YES NO |  |
|  | Division | YES NO |  |
|  | Joint Venture / Consortium | YES NO |  |
| PARENT COMPANY DETAILS (If Applicable) | Parent Company Name: |  |  |
|  | Address: |  |  |
|  | Contact Person: |  |  |
|  | Phone No: |  |  |
| TYPE OF BUSINESS (Confirm scopes of works and percentage of turnover for each type) | Civil Construction | YES NO | % |
|  | Roads & Highways | YES NO | % |
|  | Manufacturing / Fabrication | YES NO | % |
|  | Buildings | YES NO | % |

|  | Mechanical / Electrical | YES NO | % |
| --- | --- | --- | --- |
|  | Engineering / Design | YES NO | % |
|  | Consulting | YES NO | % |
|  | Other | YES NO | % |
| NUMBER OF EMPLOYEES | Total Employees |  |  |
|  | Management |  |  |
|  | Non-Manuals |  |  |
|  | Manuals |  |  |
| IQTAR RATING (Saudization) | State Level |  |  |

FORM T - TENDERING COMPANY FINANCIALS

Tenderer shall complete the below table providing overview of the Tenderers Financial History and include within the Tender Submission the last three (3) years of audited Financial Statements for evaluation purposes. If Tenderer is tendering as a Joint Venture, Partnership or Consortium, the below table shall be completed for each of the individual entities.

| Information Requested | COMPANY Response |  |  |  |
| --- | --- | --- | --- | --- |
| Present NET WORTH | SAR |  |  |  |
| ANNUAL SALES VOLUME (related to classification for this package) | 2016 | SAR |  |  |
|  | 2015 | SAR |  |  |
|  | 2014 | SAR |  |  |
| BANKING REFERENCE | Name |  |  |  |
|  | Position |  |  |  |
|  | Phone Number |  |  |  |
| TENDER SECURITY (To be provided with Tender) | Security Reference No |  |  |  |
|  | Issuing Bank / Institution |  |  |  |
|  | Amount |  |  |  |
| PERFORMANCE BOND | Can you furnish a Performance Bond |  |  | YES NO |
|  | State Maximum Value Available |  |  |  |
|  | Surety Provider |  |  |  |
|  | Contact Person |  |  |  |
|  | Contact Phone Number |  |  |  |
| BANK GUARANTEE / LETTER OF CREDIT | Can you furnish a Guarantee / Letter of Credit (State “YES” or “NO”) |  |  | YES NO |
|  | Maximum Value Available |  |  |  |
|  | Name of Bank |  |  |  |
|  | Contact Person |  |  |  |
|  | Contact Phone Number |  |  |  |
| CAN YOU PROVIDE LAST THREE (3) YEARS OF ANNUAL FINANCIAL REPORTS. (Provide copies with this submission) | 2016 |  |  | YES NO Not Available |
|  | 2015 |  |  | YES NO Not Available |
|  | 2014 |  |  | YES NO Not Available |
|  | If Not Available State Reason |  |  |  |

FORM U - ENVIRONMENTAL COMPLIANCE

General

The Project shall be managed to maintain compliance with all environmental permit conditions as required by the relevant agencies, Authorities and Project policies and procedures and all Environmental Permits issued by such Authorities.

Work methods shall be undertaken in an environmentally responsible manner and at all times, shall aim to minimize impacts to the receiving environment.

It is also of great importance to the Entity and the Entity’s Representative that safe, efficient and predictable work methods are adopted to achieve on time completion, within the contracted price, and with the aim of ‘Zero Harm’ to human health and the environment.

Required Submittals

Tenderer shall submit a description of work experience, expertise and methods for complying with required environmental regulations, laws, permitting conditions, standards and project policies and procedures. At a minimum the following must be submitted:

1. A written corporate environmental policy covering the planning and execution of construction work.

2. A list of work, undertaken within the last five years, falling under the purview of environmental regulatory agencies, State/Provincial Departments of Environment and local boards.

The listing must cover:

- Name and address of Client

- Work description

- Location

- Duration

- Environmental agencies/governmental departments involved.

If the form titled "EXPERIENCE STATEMENT" has been completed, refer to appropriate form item entries and list only the additional data not covered by the EXPERIENCE STATEMENT.

3. List of instances, over the last 5 years, in which the Tenderer was required to report any environmental incidents to a Government department / agency / Entity; committed an offence; was required to pay a penalty or was issued with an order by a Government department / agency / Entity in relation to an environmental matter.  For each instance, provide an overview of the incident details, the consequences of the incident (e.g. fines, notices of non-conformance, clean-up orders, other penalties); and the actions taken to mitigate environmental impacts and/or to minimize the likelihood of incident re-occurrence (e.g. changes to work methods, hazard identification process, etc.). If the Tenderer has had no such incidents, the Tenderer shall clearly so state it in their tender.

4. A listing, by agency, of the environmental permits that will be obtained to perform the Work, as applicable.

- A draft document addressing the following details of the Tenderer’s Environmental Management System (EMS):

  - Compliance with International Certification (e.g. ISO 14001)

  - Evidence of such compliance (i.e. certificate of compliance)

  - Lines of environmental management responsibility within the Tenderer’s organization

  - Duties, responsibilities and training of the Tenderer’s on-site and off-site environmental management personnel

  - Details of current management level environmental training programs undertaken and a schedule of proposed training, indicating timing of such training

  - Details of current workforce level environmental training programs undertaken and a schedule of proposed training, indicating timing of such training

  - Methods used to promote and publicize environmental awareness and procedures within the workforce and the management organization

6. A description of the standard processes and procedures to be used during the work for:

- Compliance with applicable regulations in the receipt, handling, storage, and issuance of hazardous materials and required training for personnel involved in such work

- On-site storage and disposal of solid and liquid wastes or surplus materials

- Notification, protection and subsequent corrective action in the event hazardous materials are inadvertently discovered

- Control, correction, and documentation of hazardous materials spillage or discharge

- Reporting protocols and samples of such protocols

7. A preliminary environmental management plan (EMP) outlining the Tenderer’s approach to the specific environmental requirements of the work.

8. A description for how the Tenderer’s EMP and EMS shall be audited (externally and internally) during Works.  As a minimum guideline, the EMS and EMP should be reviewed / audited on an annual basis, or as required due to change in project scope, environmental conditions, or due to environmental incident.

NOTES:	 This form is for evaluation and will not become a part of the Contract.

FORM V - ESTIMATED PAYMENT SCHEDULE

Tenderer shall propose herein its monthly incremental Payment Schedule indicating estimated monthly billings for the duration of the Contract based on the Total Tender Price:

| Month (after Notice to Proceed) | Monthly Estimated Amount |  | Cumulative Amount |
| --- | --- | --- | --- |
|  | Preliminary and Overhead Items (Time Related Costs) | Direct Works (Unit Rates) |  |
|  | (a) | (b) | (c) =(a) + (b) |
| Month 1 |  |  |  |
| Month 2 |  |  |  |
| Month 3 |  |  |  |
| Month 4 |  |  |  |
| Month 5 |  |  |  |
| Month 6 |  |  |  |
| Month 7 |  |  |  |
| Month 8 |  |  |  |
| Month 9 |  |  |  |
| Month 10 |  |  |  |
| Month 11 |  |  |  |
| Month 12 |  |  |  |
| Month 13 |  |  |  |
| Month 14 |  |  |  |
| Month 15 |  |  |  |
| Month 16 |  |  |  |
| Month 17 |  |  |  |
| Add others |  |  |  |
| TOTAL |  |  |  |

Preliminary and Overhead Items shall include site supervision, facilities, mobilization, demobilization and general operating costs for the management and control of the jobsite.

Advance Payments shall not be included in the above monthly estimated amounts.

NOTES:

This form is for bid evaluation purposes; but may be incorporated into the contract for projected cash flow and payment purposes.

FORM W - IMPORTATION AND MATERIALS MANAGEMENT PLAN

Tenderer shall submit on no more than four (4) pages (A4 size excluding the table below) its execution plan for the manufacture, supply, storage and transportation of materials, and equipment required for the successful execution of the Works, including where necessary, the international shipping and importation of foreign materials and/or equipment.

Tenderer’s response shall include the completion of the below table to identify those materials and/or equipment that will be imported into the Kingdom of Saudi Arabia. If all materials and equipment are to be procured within Saudi Arabia, the response to the management of the importation and logistics plan shall clearly state that no materials or equipment are to be imported:

| Reference | Product (Material or Equipment) | Manufacturer / Supplier | Location of Manufacturing (City, Country) | Port of Arrival to KSA | Lead-time (weeks) |
| --- | --- | --- | --- | --- | --- |

The four (4) page response, in addition to completing the above table shall identify the following elements and provide evidence of past projects where Tenderer has undertaken similar scope and management of logistics for the execution of works in the Kingdom of Saudi Arabia:

- Key Individuals and organization structure for management of logistics and importation

- Proposed Customs Clearance / Freight Forwarding Subcontractors

- Material laydown and storage requirements including planned locations of laydowns, warehousing and the like

- Material Inspection and Receiving Process (including at point of Manufacture through to delivery to jobsite

- Quality Control and management of surplus or non-conforming materials or equipment

- Tracking and Reporting on Materials and Equipment for the Works

This form is for evaluation purposes and may not be part of the contract unless Employer determines that the successful management and logistics of materials and equipment is critical to the execution of the Works, in which case, the Logistics and Management Plans may be incorporated into the Contract as a baseline to define the Tenderer’s execution plan.

FORM X - ALTERNATIVE MATERIALS & EQUIPMENT

Tenderer shall submit its Base Tender in full compliance with the requirements of the Invitation to Tender (ITT) Documents.  Alternatives proposed by the Tenderer to specified materials or equipment may be considered, but only if they are provided in addition or as a full alternative to the specified product(s) and are of equal quality, performance, price and schedule or offer an improvement that the Entity may deem beneficial in determining the final Tender.

Tenderer shall Identify below any alternative materials or equipment it proposes referencing the original specified materials or equipment in the ITT Documents and those proposed by the Tenderer using the table below. If no alternatives are proposed, Tenderer shall state “NONE” in the Table below.

Substitutes will be considered only for those items which are so specified with the phrase, "or approved equal" within the ITT Documents.  Upon request, Tenderer shall furnish to the Entity such additional information relating to any such substitute item(s) as Entity may require.

Should any such substitute item not be satisfactory to Entity, Entity may require Tenderer to modify its Tender to reflect the use of the specified item or permit Tenderer to withdraw its Tender.

| ITT Reference | Specified Product or Equal Approved | Proposed Product and Manufacturer | Benefit to the Entity (Price, Schedule, Quality) |
| --- | --- | --- | --- |

NOTES:

This form is for alternative bid evaluation purposes only and will not be a part of the Base Bid evaluation.  Acceptable alternatives will be incorporated in the Contract Documents

FORM Y - EXCEPTIONS AND DEVIATIONS

Tenderer submits herein any exceptions and deviations Tenderer wishes to make to any part of the Invitation to Tender (ITT), taking care to refer precisely to which part of the ITT Documents the exception or deviation is being made.  All exceptions and deviations shall be submitted in the form of amendments to the ITT Documents and each must be listed separately.  No exceptions or deviations to the ITT Documents shall be recognized unless expressly set forth herein and all other terms and conditions of the ITT Documents remain in full force and effect except as modified herein.  If no exceptions or deviations are proposed by Tenderer, it shall so state below.  Failure to complete this form may be cause for rejection of Tenderer's proposal.

LIST EXCEPTIONS IN ITT DOCUMENT ORDER (i.e. Exhibit A, B, etc.) TO SEPARATE COMMERCIAL AND TECHNICAL EXCEPTIONS.

| No. | ITT Reference | Exception or Deviation | Price/Schedule Impact |
| --- | --- | --- | --- |

NOTES:

Reference:	Provide ITT Document location where the exception or deviation applies (e.g., Part E Paragraph 5.2.1).

Price/Schedule:	Identify impact to schedule and price if accepted.

This form is for Tender evaluation and will not be a part of the contract unless accepted by the Owner.  Acceptable exceptions and deviations will be incorporated into the appropriate Contract Documents.